Process report
Schedule table
Date
26/04/2018	We set up a Github reciprocity, uploaded dataset and assignment and created a python notebook.
30/04/2018	Meeting: / 1. Browsing Kaggle: Every member finds three good Kaggle examples or implementation. / 2. Sharing and elaborating how they pre-process the data, predicting outputs and business insights they have gained. On Tuesday night, we will share links in WhatsApp group, in order to avoid the conflict examples.
03/05/2018	Meeting: / 1. Sharing business insights. / 2. Sharing the approach of explanatory data analysis. / 3. Discussing potential feature engineering techniques (PCA). / 4. Approaches to normalize the data and deal with NA’s.
12/05/2018	Meeting: / 1. Proposition to try to include bias in the data exploration process / 2. Sharing the implementation of business insights. / 3. Propose a different approach to normalize the data set / 4. Discuss and select modeling techniques
16/05/2018	Meeting: / 1. Cleaned dataset ready for training. / 2. Allocating the model training and parameter tuning responsibilities / 3. Discussing essential steps for presenting model results
23/05/2018	Meeting: / 1. Presenting and sharing results for each model / 2. Evaluating and selecting models based on various metrics / 3. Allocating tasks for writing report
26/05/2018	Meeting: / 1. Synthesis all files of code / 2. Merging and editing report
27/05/2018	Final check and report submission

Task division
Felicien Veldema	Changxin Miao	Michael Mo
1. Data-loading and generating descriptive statistics / 2. Summarizing and deriving business insights / 3. Training the gradient boost model / 4. Presenting training results. / 5. Report editing / 6. Draft the critical reflection	1. Feature engineering and PCA, generating cleaned data set and handling missing values / 3. Training the random forest model / 4. Presenting training results. / 5. Preparing tables in the process report / 6. Conclusion and what we learnt section	1. Performing the exploratory data analysis (EDA) / 2. Normalizing the data set based on different groups / 3. Training the LambdaMark model / 4. Writing ndcg algorithms and generating output files / 5. Performing model evaluation

Critical Reflection:
As a team for two projects of the Datamining techniques course it was an unforgettable experience. At first, we must congratulate ourselves on successfully finishing the projects. For each project, we started with exploring the work of previous data scientists, enhancing our ability to explore different research and finding key problems as well as implement codes. Secondly, the way we scheduled our work is explicit and distinctive. Every week a deadline is set up so that we make sure everyone is aware of their responsibility. We organized regular meet-ups to keep ourselves up to date and on track with the projects. The clean and appropriate task division allows us to be clear on the objectives and make sure no task/work is missed. Besides, we have a WhatsApp group for all the quick questions and open communication. Everyone did what they were expected and appointed to do on time. However, a major flaw within our team was the underestimation of adjusting and training the models. Training and optimizing hyper parameters took longer than expected and we were all affected. This leads to a rather stressful atmosphere within the group. We solved this by remaining open in our communication and correcting each other when needed.
Overall, the experience is positive. Through this experience, we have learned to share our ideas and give timely feedback to group members. We also learned to take different roles in a group project such organizer, data analysts and coordinator. There were no fixed roles but we took turns to help each other out of difficulties. We have a great group dynamic and we are all eager to succeed. Through our communication and scheduling we overcame our difficulties.